Cruise Prospectus

OSNAP Iceland Basin Cruise

R/V Knorr (July 4-30, 2014)

Description of Project:  Nature and Objectives

The specific objectives of this cruise are as follows:

- To deploy 20 current meter and sound source moorings along a line from west of the Reykjanes Ridge to the coast of Scotland.

- To conduct standard CTD (Conductivity-Temperature-Depth) and Lowered ADCP (Acoustic Doppler Current Profiler) stations at selected sites along the same mooring line.

- To launch an array of acoustically tracked RAFOS floats at a number of sites near the mooring line.

This research is part of the U.S. led "Overturning in the Subpolar North Atlantic Program (OSNAP), an effort to determine the strength of the meridional overturning circulation and associated heat and freshwater fluxes in the subpolar North Atlantic.  It is a collaborative program with scientists from several nations, including the U.K., the Netherlands, Germany, France, and Canada.  Scientists from the U.S., the U.K., and the Netherlands will participate in this cruise.

The moorings to be deployed on this cruise are listed in Table 1, and the planned CTD/LADCP stations are listed in Table 2. The mooring locations and planned CTD/LADCP stations are shown in the attached maps (Figs. 1 and 2), along with the planned cruise track.  The first leg of the cruise will depart from Reykjavik, Iceland and proceed to deploy the mooring array nominally from west-to-east across the line, and then the ship will reverse course along the line to complete the planned CTD/LADCP stations, before returning to Reykjavik.

All of the moorings to be deployed are taut-wire subsurface moorings. Most of them will have multiple instruments, including internally-recording current meters and temperature/salinity/pressure recorders, while on three of the moorings there will be a single low-frequency sound source for use in tracking the RAFOS floats to be deployed during the cruise. The RAFOS floats are compact, freely drifting subsurface floats that drift at depth for a pre-determined mission length and then surface to transmit their data to satellites. Approximate locations planned for the RAFOS float launches are in Table 3. The precise schedule of the operations at each site is unknown at this time and will be dependent on weather conditions and other factors during the cruise.

Table 1. Moorings to be deployed (see Fig. 1):

Name 	Latitude	Longitude	Depth(m)

U.S. Mooring positions in the Iceland Basin:

M1	58.85		-30.54		1695

D1	58.73		-30.10		1770

D2	58.53		-29.50		2520

D3	58.28		-28.79		2100

M2	58.00		-28.00		2330

D4	58.00		-27.00		2640

M3	58.00		-24.50		2840

M4	58.00		-21.08		2900

Dutch Mooring positions in the eastern Irminger Basin:

IC1	59.14		-33.72		2450

IC2	59.04		-32.69		2110

IC3	58.96		-31.92		1690

IC4	58.89		-31.23		1510

UK Mooring positions in Rockall/Hatton region:

RTADCP2	57.29	-9.4		400

RTADCP1	57.22	-9.45		800

RTEB1		57.1	-9.563		1800

RTWB1		57.2	-12.77		1600

RTWB2		57.12	-12.77		1800

WHOI Sound Source moorings:

SS-5	59.00		-34.00		2633

SS-6	58.00		-28.00		2326

SS-7	58.00		-23.00		3087

Table 2. Proposed CTD/LADCP Stations (see Fig. 2):

Sta. 	Latitude	Longitude	Depth(m)     	Site Name

Irminger Basin

01	59.1705 	 -34.4431  	2513

02	59.1356  	-34.0986  	2487

03	59.1007  	-33.7544  	2393		IC1

04	59.0746  	-33.4963  	2316

05	59.0484  	-33.2385  	2232

06	59.0223  	-32.9808  	2182

07	58.9962  	-32.7232  	2039		IC2

08	58.9702  	-32.4658  	1898

09	58.9441  	-32.2086  	1713

10	58.9181  	-31.9514  	1669		IC3

11	58.8949  	-31.7230  	1566

12	58.8718  	-31.4947  	1461

13	58.8487  	-31.2665  	1474		IC4

14	58.8360  	-31.0225  	1480

15	58.8230  	-30.7800  	1399

Iceland Basin

16	58.81		-30.575		1695		M1

17	58.75		-30.355		1700

18	58.69		-30.140		1770		D1

19	58.624		-29.935		2040

20	58.557		-29.735		2020

21	58.49		-29.535		2520		D2

22	58.406		-29.305		2200

23	58.323		-29.065		2280

24	58.24		-28.825		2100		D3

25	58.146		-28.562		2250

26	58.053		-28.298		2380

27	57.96		-28.035		2330		M2

28	57.96		-27.535		2300

29	57.96		-27.035		2640		D4

30 	57.96		-24.535		2850		M3

31	57.96		-21.115		2900		M4

Stations off Hatton Bank

32	57.92		-20.795		2000

33	57.884		-20.486		2360

34	57.844		-20.157		1700

35	57.792		-19.750		1290

36	57.73		-19.230		1050

37	57.667		-18.700		600

Rockall Trough

38	57.583 	  -13.633 		130	A

39	57.567  	  -13.333		210	B

40	57.550   	  -13.000		330	C

41	57.542   	  -12.867		1000	D

42	57.533   	  -12.633		1658	E

43	57.508    	  -12.250		1817	F

44	57.233	  -10.050		2100	N

45	57.150   	   -9.700		1900	O

46	57.100   	   -9.417		1050	P

47	57.050    	   -9.217		350	Q

48	57.000 	   -9.000 		135	R

Table 3.  Planned locations for RAFOS float launches

Launch area  	Number of floats

58.3°N 29.6°W 		6

59.0°N 33.2°W		6

Figure 1.  First leg of proposed cruise track, from Reykjavik to Rockall Trough; deploying moorings.

Figure 2. Second leg of proposed cruise track, from Rockall Trough back to Reykjavik, performing CTD/LADCP stations and float launches.