Cruise Prospectus

OSNAP "East" Cruise

R/V Neil Armstrong (July 18 - Aug. 9, 2022)

Description of Project:  Nature and Objectives

The specific objectives of this cruise are as follows:

- To perform mooring operations along the OSNAP East line between the Iceland and Irminger basins, including servicing (recovery and redeployment) of 12 current meter moorings.

- To conduct standard CTD (Conductivity-Temperature-Depth) and Lowered ADCP (Acoustic Doppler Current Profiler) stations at approximately 42 sites along the same mooring line.

- To acquire continuous underway data (vessel-mounted ADCP data, meteorological data, and surface temperature and salinity data) along the cruise track, and to perform selected additional CTD stations along the cruise track.

This research is part of the U.S.-led Overturning in the Subpolar North Atlantic Program (OSNAP), an effort to determine the strength of the meridional overturning circulation and associated heat and freshwater fluxes in the subpolar North Atlantic.  It is a collaborative program with scientists from several nations, including the U.K., the Netherlands, Germany, France, Canada, and China.  Scientists from the U.S. and the Netherlands will participate in this cruise.

The moorings to be deployed on this cruise are listed in Table 1, and the planned CTD/LADCP stations are listed in Table 2. The mooring locations and planned CTD/LADCP stations are also shown in the attached maps (Figs. 1 and 2). The cruise will depart from, and return to, Reykjavik, Iceland. The order of operations and exact cruise track will depend on weather conditions and other considerations at the time of the cruise.

All of the moorings to be serviced or deployed are taut-wire subsurface moorings. Most of them have multiple instruments, including internally-recording current meters and temperature/salinity/pressure recorders. The CTD stations will include collection of salinity samples from Niskin bottles in order to calibrate the electronic conductivity sensors on the CTD package.

Table 1. Moorings to be serviced (recovered and deployed)

Name 	Latitude	Longitude	Depth(m)

U.S. Mooring positions in the Iceland Basin:

M1	58° 52.330' N	30° 31.765' W	  1710

D1	58° 44.810' N	30° 07.040' W	  1740

D2	58° 32.010' N	29° 27.580' W	  2513

D3	58° 18.320' N	28° 49.060' W	  2180

M2	58° 02.210' N	28° 01.130' W	  2370

D4	58° 00.600' N	26° 58.120' W	  2680

D5	58° 00.350' N	25° 40.560' W	  2705

Dutch Mooring positions in the eastern Irminger Basin:

IC0	59˚ 13.02’ N	35˚ 07.51’ W	2930

IC1	59˚ 06.26’ N	33˚ 41.20’ W	2494

IC2	59˚ 01.29’ N	32˚ 43.56’ W	1873

IC3	58˚ 57.40’ N	31˚ 57.08’ W	1633

IC4	58˚ 53.38’ N	31˚ 17.90’ W 	1471

Table 2. Proposed CTD/LADCP Stations

Sta. 	Latitude	Longitude	Depth (m)

1	57° 57.60' N 	24° 29.35' W 	2850

2	57° 57.60' N 	25° 07.14' W 	2800

3	57° 57.60' N 	25° 44.94' W 	2700

4	57° 57.60' N 	26° 04.45' W 	2700

5	57° 57.60' N 	26° 22.74' W 	2500

6	57° 57.60' N 	26° 42.49' W 	2600

7	57° 57.60' N 	27° 00.62' W 	2680

8	57° 58.04' N 	27° 17.90' W 	2680

9	57° 58.59' N 	27° 33.97' W 	2520

10	57° 59.25' N 	27° 50.44' W 	2520

11	57° 59.70' N 	28° 04.41' W 	2370

12	58° 05.04' N 	28° 20.56' W 	2500

13	58° 10.42' N 	28° 36.96' W 	2300

14	58° 15.70' N 	28° 53.06' W 	2175

15	58° 20.09' N 	29° 05.51' W 	2300

16	58° 24.67' N 	29° 18.86' W 	2100

17	58° 29.40' N 	29° 32.10' W 	2510

18	58° 33.42' N 	29° 44.10' W 	2000

19	58° 37.60' N 	29° 56.87' W 	1850

20	58° 42.03' N 	30° 10.31' W 	1740

21	58° 45.73' N 	30° 22.08' W 	1570

22	58° 49.85' N 	30° 34.76' W 	1710

23	58° 50.19' N 	30° 48.27' W 	1400

24	58° 50.52' N 	31° 02.26' W 	1480

25	58° 50.92' N 	31° 15.99' W 	1470

26	58° 52.31' N 	31° 29.68' W 	1500

27	58° 53.69' N 	31° 43.38' W 	1570

28	58° 55.09' N 	31° 57.08' W 	1670

29	58° 56.65' N 	32° 12.52' W 	1800

30	58° 58.21' N 	32° 27.95' W 	1900

31	58° 59.68' N 	32° 42.28' W 	2040

32	59° 01.34' N 	32° 58.85' W 	2080

33	59° 02.90' N 	33° 14.31' W 	2140

34	59° 04.48' N 	33° 29.78' W 	2260

35	59° 06.04' N 	33° 45.26' W 	2390

36	59° 07.70' N 	34° 01.12' W 	2450

37	59° 09.35' N 	34° 17.65' W 	2600

38	59° 11.00' N 	34° 33.85' W 	2680

39	59° 12.66' N 	34° 50.04' W 	2760

40	59° 14.62' N 	35° 06.91' W 	2860

41	59° 15.97' N 	35° 22.43' W 	2950

42	59° 17.63' N 	35° 38.63' W 	3000

Figure 1.  Mooring sites to be serviced (recovered and/or deployed) on the cruise.

Figure 2. Planned CTD/LADCP stations to be performed during the cruise, and proposed cruise track to and from Reykjavik, Iceland.